## Slide 1: Real-Time stock market data web application
- Milind Rathore
From :- Web Developer Group

## Slide 2: Index
Introduction
Task Instructions
Key Features – GANTT CHART
Create Project Timeline
Documentation
Gantt Chart
Challenges
Conclusion

## Slide 3: Real-Time stock market data web application
Project Description:
Allows users (means investors) to track real-time stock market data in a comprehensible format.
It provides up-to-date information on stock prices, volume, market trends.
Prioritizes user security and privacy, incorporating features like user authentication and robust security measures to safeguard sensitive information

## Slide 4: project Timeline
Description:
  Chronological Order of Tasks.
  Teams understand the project’s schedule and dependencies.
  Track progress and identify critical stages.
  It promotes efficient resource management.

## Slide 5: Task instructions
Key Features – GANTT CHART:
Representation of Gantt Chart
Identifying Dependencies
Monitoring of Milestones
Highlight Critical Path

## Slide 6: Why do we need Project Timeline ?
Comprehensive Visual Representation
Overall Manager for project

## Slide 7: Let’s create a project timeline
Define the project scope
Break down the project into tasks
Determine task durations
Establish task dependencies
Sequence the tasks
Assign resources
Create the Gantt chart
Adjust and optimize the timeline
Set milestones
Communicate the timeline

## Slide 8: Let’s create a project timeline
I
Define a Project Scope
II
Breakdown the project into tasks

## Slide 9: Let’s create a project timeline
III
Determine Task Duration
IV
Establish task dependencies

## Slide 10: Let’s create a project timeline
V
Sequence the Task
VI
Assign Resources

## Slide 11: Let’s create a project timeline
VII
Create a Gantt Chart
VIII
Adjust and Optimize the Timeline

## Slide 12: Let’s create a project timeline
IX
Set Milestone
X
Communicate the Timeline

## Slide 13: Documentation

## Slide 14
TASKS | MONTH-1 |  |  |  | MONTH-2 |  |  | 
 | Week-1 | Week-2 | Week-3 | Week-4 | Week-1 | Week-2 | Week-3 | Week-4
Introduction to React.js |  |  |  |  |  |  |  | 
Setting up the development environment |  |  |  |  |  |  |  | 
Styling the application |  |  |  |  |  |  |  | 
Implementing user authentication |  |  |  |  |  |  |  | 
Pulling data from APIs |  |  |  |  |  |  |  | 
Displaying data on the frontend |  |  |  |  |  |  |  | 
Adding search functionality |  |  |  |  |  |  |  | 
Testing and debugging |  |  |  |  |  |  |  | 
Implementing data visualization |  |  |  |  |  |  |  | 
Handling errors and edge cases |  |  |  |  |  |  |  | 
Building the backend |  |  |  |  |  |  |  | 
Creating APIs |  |  |  |  |  |  |  | 
Integrating News API |  |  |  |  |  |  |  | 
Implementing real-time updates |  |  |  |  |  |  |  | 
Optimizing performance |  |  |  |  |  |  |  | 
Deploying the application |  |  |  |  |  |  |  | 

## Slide 15: Challenges
The main challenge of this project will be:-
Task Estimation
Task Dependencies
Project Complexity
Project Constraints

## Slide 16: conclusions
To sum up, utilizing a Gantt chart to create a project timeline is an invaluable asset for project managers. It provides a clear visualization of the project's schedule, task dependencies, and critical path. Nevertheless, challenges like precise task estimation, dependency management, resource allocation, and adapting to changes may arise.
Overcoming these obstacles requires effective communication, collaboration, and adaptability. By addressing these aspects, project timelines developed with Gantt charts establish a strong basis for planning, tracking, and successfully completing projects.

## Slide 17: references
1.
https://youtu.be/wp0vr6OkW8Y
2.
https://www.atlassian.com/agile/project-management/gantt-chart#:~:text=What%20is%20a%20Gantt%20chart,schedule%20bars%20that%20visualize%20work
3.
https://analysistabs.com/gantt-chart/advantages-disadvantages/

## Slide 18: THANK YOU
Milind Rathore
2020mcb1241@iitrpr.ac.in